FRAUDOPS

# Four-Member Work Division & Ownership Plan

Implementation plan for the Context-Aware Autonomous Fraud Investigation Platform

Goal: parallel development, clean interfaces, single-owner accountability, and an end-to-end demo that works.

Core principle: each member owns one complete vertical outcome, not a loose collection of tasks.

# 1. Team Structure

Member 1 — Core Fraud Engine + Backend

Member 2 — Agentic Investigation System

Member 3 — Frontend + Reviewer Experience

Member 4 — Database + AWS + Integration + QA

Why this split: it follows the product architecture. Backend owns detection, the agent owner owns investigation, frontend owns analyst workflow, and the platform owner makes data, infrastructure, notifications, and integration reliable.

# 2. Member 1 — Core Fraud Engine + Backend

Primary mission: Own transaction ingestion through deterministic risk evaluation and case/flag creation.

## Responsibilities

FastAPI application structure, routes, request/response schemas, validation, and service boundaries.

Transaction ingestion and retrieval APIs.

Fraud Rule Engine and rule registry/plugin architecture.

Mandatory rules: transaction velocity, unusual transaction amount, and impossible geographical location.

Context-aware business rules such as merchant category, expected transaction range, business operating hours, and merchant historical behavior.

Risk scoring, severity calculation, and fraud-flag creation.

Backend interfaces consumed by the React console and the investigation orchestrator.

## Primary deliverables

Transaction → context enrichment → rules → risk score → fraud flag/case pipeline.

Extensible rule interface that allows a new rule to be added without changing the core RuleEngine.

Documented API contract for transactions, cases, flags, rules, and reviews.

## Acceptance checks

₹10,00,000 at a gold merchant and ₹10,00,000 at a fuel station produce different business-context risk.

A velocity violation is detected deterministically.

Impossible travel is calculated from location and time, not guessed by an LLM.

A new rule can be plugged in without editing the core engine.

# 3. Member 2 — Agentic Investigation System

Primary mission: Own the autonomous investigation after a transaction becomes sufficiently suspicious.

## Responsibilities

LangGraph investigation orchestrator and investigation state.

Behavioral analysis capability: customer history, spending deviation, recent behavior, previous fraud activity.

Business-context analysis capability: merchant behavior, transaction distribution, business hours, and category plausibility.

Relationship analysis capability: linked customers, devices, IPs, merchants, and suspicious transaction clusters.

Evidence builder that converts trusted system findings into a structured evidence pack.

Recommendation capability that produces actions such as ALLOW, MONITOR, HOLD_FOR_REVIEW, or ESCALATE.

Agent activity timeline and human handoff logic.

Agent audit trail: steps executed, tools called, findings, recommendation, and final human decision.

## Important implementation boundary

The agent does not replace deterministic fraud rules. The Rule Engine computes trusted facts; the investigation workflow decides which analyses to run, combines evidence, and creates a reviewer-facing explanation.

## Acceptance checks

A HIGH/CRITICAL case can trigger an investigation workflow and produce a completed evidence pack.

The agent can inspect at least customer history, merchant context, and related activity.

Every material agent step is auditable.

The agent can stop and hand control to a human when confidence or risk policy requires it.

# 4. Member 3 — Frontend + Reviewer Experience

Primary mission: Own the complete fraud analyst experience from alert queue to final decision.

## Responsibilities

React + TypeScript + Vite application shell and design system.

FraudOps Command Center dashboard.

Flagged transaction/case queue with filtering by severity, status, merchant, rule, and date.

Transaction and case detail pages.

Evidence presentation, rule results, customer context, merchant context, and related activity.

Agent investigation timeline showing automated steps in a clear sequence.

Reviewer actions: Clear, Confirm Fraud, Escalate, and Mark Reviewed where appropriate.

Rule management UI for authorized users.

Fraud relationship graph/visualization for connected entities.

## UX principle

The reviewer should receive an already-investigated case, not a raw alert. The UI should answer three questions immediately: What happened? Why is it suspicious? What should I do next?

## Acceptance checks

A reviewer can open a critical case and see score, rules, evidence, related activity, recommendation, and actions in one workflow.

The UI never recomputes risk or fraud logic locally; it consumes backend truth.

Agent activity is visible without exposing internal chain-of-thought or hidden reasoning.

# 5. Member 4 — Database + AWS + Integration + QA

Primary mission: Own data persistence, cloud notifications, environment setup, integration reliability, and end-to-end validation.

## Responsibilities

PostgreSQL schema, SQLAlchemy models, migrations, indexes, and seed data.

Core entities: users, customers, merchants, transactions, rules, rule results, fraud cases, evidence, review actions, devices, and IP activity where needed.

AWS SES email notifications and AWS SNS event notifications.

Environment configuration, secrets wiring, Docker setup, and local developer setup.

Integration harness connecting frontend, backend, database, agent workflow, and notifications.

End-to-end QA and demo scenario data.

Regression testing for the complete critical fraud journey.

## Acceptance checks

Fresh setup can create the database and seed the demo dataset.

High/critical threshold produces the configured SES/SNS notification path.

The complete transaction → fraud → investigation → review journey runs against PostgreSQL.

The six core demo scenarios pass before presentation.

# 6. Critical Interfaces Between Members

The team must agree on these contracts before parallel implementation. Breaking them late creates avoidable rework.

| Interface | Owner → Consumer | Contract |
| --- | --- | --- |
| Fraud Result | M1 → M2 | Transaction ID, risk score, triggered rules, structured evidence, context signals. |
| Backend API | M1 → M3 | Stable REST endpoints for transactions, cases, flags, rules, reviews, and dashboard data. |
| Agent Result | M2 → M3 | Investigation status, findings, evidence, related entities, recommendation, confidence. |
| Database Contract | M4 → M1/M2/M3 | Schema, IDs, enums/statuses, relationships, seed data, migrations. |
| Notification Contract | M4 → M1/M2 | Input event, severity threshold, recipient/topic, delivery status. |

# 7. Shared API Boundaries

Minimum shared endpoints: POST /transactions; GET /transactions/:id; GET /cases; GET /cases/:id; PATCH /cases/:id/review; GET /rules; POST/PATCH /rules; GET /dashboard/stats.

# 8. Delivery Phases

| Phase | Member 1 | Member 2 | Member 3 | Member 4 |
| --- | --- | --- | --- | --- |
| Phase 1 — Foundation | API + rule interface | Agent skeleton + mock input | UI shell + mock data | PostgreSQL schema + seed data |
| Phase 2 — Connect | Real rules + risk | Real investigation workflow | Real API integration | DB + env + AWS wiring |
| Phase 3 — Differentiate | Business-context risk | Relationship + evidence + recommendation | Timeline + fraud graph + review flow | SES/SNS + integration tests |
| Phase 4 — Freeze | Bug fixes only | Bug fixes only | Bug fixes only | End-to-end QA + demo rehearsal |

# 9. Required End-to-End Demo Scenarios

| Scenario | Setup | Expected outcome |
| --- | --- | --- |
| Normal transaction | ₹2,000 restaurant transaction; normal behavior | LOW / no urgent case |
| Business context | ₹10,00,000 gold merchant transaction | Context can remain plausible depending on merchant profile |
| Business mismatch | ₹10,00,000 fuel station transaction | Strong merchant-context anomaly |
| Velocity fraud | 7 transactions within configured window | Velocity rule triggers |
| Impossible travel | Hyderabad → London in implausibly short interval | Geographic anomaly triggers |
| Combined fraud case | High amount + velocity + geo + linked entities | CRITICAL → investigation → evidence → recommendation → notification → human decision |

# 10. Team Operating Rules

Each member is the primary owner for their subsystem, but all members must understand the end-to-end flow.

Use feature branches and short pull requests; do not directly rewrite another member’s subsystem without agreement.

Treat API/schema contracts as shared boundaries. Changes require a team check before merge.

No new infrastructure or libraries unless they solve a demonstrated problem in the current scope.

Each subsystem owner writes tests for their own logic; Member 4 owns the final integration/regression suite.

The final day is for stabilization and demo rehearsal, not feature expansion.

# 11. Definition of Done

Mandatory hackathon requirements are implemented and demonstrable.

Business-context intelligence is visible in at least one end-to-end scenario.

Agentic investigation produces a structured evidence pack and recommendation.

Reviewer can make the final case decision from the React console.

High-risk notification reaches AWS SES/SNS path.

PostgreSQL contains the persistent source of truth for transactions, flags, cases, evidence, and reviews.

The complete demo flow works from a clean environment using the team seed data.

Team mantra: Build in parallel. Integrate early. Freeze before the demo.